# Conduit — Enterprise Architect Guide

Role: Enterprise Architect (EA) Policy reference: Environments & Release Management Policy Last updated: 2026-04-16

## Your accountability in E&RM

You own enterprise environment strategy and reference topology. The RACI assigns you as the single accountable voice on cross-utility shared environment approvals, and you are consulted on cross-program scheduling exceptions.

## What you do in Conduit

| Activity (RACI) | Where in Conduit | How |
| --- | --- | --- |
| Approve cross-utility shared environment (A) | #/graph and #/system/{id} | Review dependency topology and environment allocation; confirm the cost-allocation basis is documented before approval |
| Authorize scheduling exception — cross-program (C) | #/schedule and #/advisories | Review the Schedule Contention advisory and Gantt context; provide written input to DIR |
| Declare system / environment / dependency (C) | #/systems and #/system/{id} | Review and comment on topology proposals raised by SAs and DAs |

## Typical workflows

### Review a proposed cross-utility shared environment

Scenario: a Domain or Solution Architect proposes that two programs share an environment. DIR asks for your approval.

- Navigate to #/graph to view the current dependency topology. Look for the systems involved and confirm the sharing relationship is architecturally sound.

- Navigate to #/system/{id} for each system in question. Check the Environment section: verify tier, watershed, and that a cost-allocation basis is noted in the environment notes.

- Confirm no WatershedMismatch or CircularDependency advisories are open for the affected environments (#/advisories).

- If satisfied, confirm approval to DIR in writing. If not, raise a Manual advisory at #/advisories documenting the concern.

### Review a cross-program scheduling exception request

Scenario: two programs are competing for the same environment slot and DIR seeks your input.

- Navigate to #/schedule — find the conflicting programs on the Gantt. Identify the release windows in contention.

- Navigate to #/advisories — filter for ScheduleContention advisories on the relevant environments.

- Review the priority ranking from the policy (regulatory > capex milestone > cross-program integration > program-internal).

- Provide written recommendation to DIR. If the exception is warranted, note the precedent risk.

### Quarterly review of enterprise topology

Scenario: routine quarterly hygiene to maintain an accurate picture of the enterprise environment landscape.

- Navigate to #/graph — inspect the 3D dependency graph for unexpected cross-domain connections, isolated nodes, or dense clusters that suggest coupling risk.

- Navigate to #/ (Dashboard) — check advisory counts across programs. High advisory volume in a domain signals governance gaps.

- Navigate to #/advisories — review any open CircularDependency or WatershedMismatch advisories that remain unresolved. Escalate to the relevant DA if stale.

- Document findings and any reference topology updates in your architecture records.

## What to monitor

- #/graph — watch for emerging cross-domain dependency patterns that cross utility boundaries without a documented allocation.

- #/advisories — CircularDependency — any cycle involving systems from different utilities requires your attention.

- #/advisories — WatershedMismatch — prod-like environments depending on path-to-prod paths is an architectural risk.

- #/ (Dashboard) — advisory counts by program — a spike in open advisories may signal a structural environment problem rather than a one-off issue.

- #/schedule — before each planning cycle, verify no cross-program contention is building without a resolution path.

## Related

- Policy

- Full RACI matrix in the policy